Town of Clayton Special Board Meeting/Road Tour Minutes.
Saturday April 28, 2018 08:00

08:03 Chairman Bill Vanda called meeting to order. Present were Jake Balog, Roger Olson, Scott Gillbertson. Not present was Arling Olson.

All present left the town hall to view the roads in the Town of Clayton.

Upon returning to the town hall, the following items were discussed:

To verify conditions of the project funding for the 90th Ave. rebuilding project. Reasons this is being considered are that there are many sections of roadway that are in need of maintenance to preserve the roadway before even more breakdown occurs. It was also discussed that if Polk County does engage upon resurfacing of CTH D, the 90th Ave. project will cause hardship for residents attempting to avoid the CTH D construction zone.

Proposed road projects for 2018:

45th from CTH J to 60th. Crack fill.
115th E. of USH 63 Crack fill.
105th Check with Turtle Lake to see what is their plan.
40th Crack fill or spray patch. To be looked into.
60th Spot wedge and chip seal.
Jamie has complete list and details, he will seek prices on proposals.

Check with Fahrner on the cracks that have appeared in the scrub seal on 20th St.

Letter to be sent to Newvilles about the vehicles in the right of way.

Culverts on 15th St. South of CTH D are to be finished.

Motion by Scott, second by Roger to adjourn. 4-yes,0-no. Motion carried. Meeting adjourned at 11:02. am.

Roger Olson